## Slide 1: إدارة المشروعات Projects Management
د. باسم ممدوح الحلوانى

## Slide 2: Course Info.
Title | Projects Management
Lecturer | Dr. Basem ElHalawany
Teaching Assistance (TA) | N/A
Grades | 50
Final Exam Grades | 40

## Slide 3: Course References
Information Technology Project Management, Kathy Schwalbe, 7th Edition.
Project Management Handbook, Wouter Baars, Version 1.1
A Guide to the Project Management Body of Knowledge (PMBOK Guide), 5th Edition (Arabic and English versions).
Global Feasibility Study For Engineering Projects, A. H. Gomaa, AUC.
Engineering Project Management, Nigel Smith, 2nd Edition, University of Leeds.
Using
Arabic or English
is permitted

## Slide 4: Introduction
نسبة كبيرة جدا من أسباب فشل المشروعات تكون متعلقة بسوء أو عدم وجود إدارة مشروعات
تبين من الدراسات أن:

## Slide 5: Why we should learn Project Management ?
Project Management has become one of life skills
For your career (there is a huge gap between supply and demand for project managers)
Surveys has ranked Project management among the top 3 skills most wanted by employers (along with leadership and business analysis).
Organizations needs project management for many reasons such as improving customers service, decrease costs, and better management of time.

## Slide 6: Top Ten Most In-Demand IT Skills

## Slide 7: Introduction to Project Management
A Project is a group of (milestones/phases/activities or tasks) that support an effort to accomplish something
Project:
A Project is a unique & temporary effort with a defined beginning and end, undertaken to meet specific goals and objectives, typically to bring about beneficial change/added value/create product or service, including the constraints of time, cost, scope, and quality.
A Project is a Creation of Business Value
هو جهود تبذل بصفة مؤقتة لإخراج منتج أو خدمة أو نتيجة فريدة من نوعها ويخضع لمجموعة من القيود.

## Slide 8
لماذا ينشأ المشروع
Why a project emerges?
A Market Demand:
Ex. Oil company want to build oil refinery
A Customer Request :
Ex. Power company authorize a new power plant
A Technological Demand:
Ex. New video game
A Legal requirement :
Ex. Toxic Waste Disposal Center

## Slide 9
Project is Temporary
خصائص المشروع
Project Characteristics
Definite beginning
Definite end: When objectives achieved, or When Objectives cannot be met (terminated)
Project is Unique
Never happened before & will never happen again under the same conditions.
No two projects are precisely alike (Some elements are unique)
حتى لو تشابهت الأنشطة نجد الاختلاف في المالك الأفراد المكان البيئة وغيرها
Done for a purpose (i.e. Creates a unique product, service)
Progressive elaboration:
يخضع للتطوير المستمر كلما توفر مزيد من المعلومات
Has interrelated activities
Subject to constraints .

## Slide 10
Requires resources, often from various areas.
خصائص المشروع
Project Characteristics
    The project sponsor usually provides the direction and funding for the project.
Should have a primary customer or sponsor.
  Involves uncertainty and risks.

## Slide 11: Project Constrains القيود المفروضة على المشروع
As a Project Manager you should keep balance between these constraints.
When one element change, you should consider changes in other elements
  Scope : What work will be done?
  Time : How long should it take to complete?
  Cost : What should it cost?

## Slide 12
الخصائص
  مؤقتة - ذات بداية ونهاية
  منتج أو خدمة فريدة
  لا تمثل جزءاً من العمليات اليومية للمؤسسة
الخصائص
  انشطة مستمرة
  منتجات أو خدمات متكررة أو متشابهة
  الأعمال المعتادة للمؤسسة
أمثلة
  تصميم برنامج جديد
  إنشاء مبنى
أمثلة
  خط تجميع بمصنع سيارات
  عملية إصدار فواتير لشركة بطاقات إئتمان
المشاريع
العمليات اليومية
ما الفرق بين المشروع والعمليات اليومية؟

## Slide 13: Classification of Project Types
Education | Schools, colleges
Public Safety | Police, fire, National guard
Recreation | Parks, playgrounds, historic sites
Development | Harbors, dams, irrigation,
Scientific Research | Engineering, Health, space, Agriculture, Medical, etc
Defense | Military equipment and systems
Conservation | Forests, shorelines, pollution
Transportation | Highways, mass transit, airports
Utilities | Electric power, gas, telephones

## Slide 14: Project Stake-holders أصحاب المصلحة
Individuals and Organizations - actively involved in the project, whose interest may be affected as a result of project execution
THE PROJECT
CUSTOMERS
Project Manager &
EMPLOYEES
SOCIETY
SUPPLIERS
OWNERS & SPONSORS
Project Management Team
  Opponents

## Slide 15
فشل المشروع
Project Failure
فشل المشاريع:
يعتبر المشروع بأنه فاشل في أحد الحالات التالية:
إذا تأخر عن موعد التسليم
إذا تجاوز الميزانية
إذا لم ينل رضى العميل
إذا لم يحقق أهدافه
إذا كانت الجودة سيئة
الوقت المحدد
التكلفة المحددة
النطاق المحدد
الجودة المطلوبة
هو الذي ينتهي بعد تحقيق متطلباته وفقا لـــ:
الوقت المحدد (Time)
التكلفة المحددة (Cost)
النطاق المحدد (Scope)
الجودة المطلوبة (Quality)
المشروع الناجح:

## Slide 16
فشل المشروع
Project Failure
Example in IT projects (a terrible track record):
  A 1995 Standish Group study (CHAOS) found that only 16.2 percent of IT projects were successful in meeting scope, time, and cost goals.
  Over 31 percent of IT projects were canceled before completion, costing over $81 billion in the U.S. alone. [1]
[1] The Standish Group, “The CHAOS Report” (www.standishgroup.com) (1995). Another reference is Johnson, Jim, “CHAOS: The Dollar Drain of IT Project Failures,” Application Development Trends (January 1995).
الوقت المحدد
التكلفة المحددة
النطاق المحدد
الجودة المطلوبة

## Slide 17: Project Success Factors
Experienced project manager for proper planning
Clear business objectives
Minimized scope
Firm basic requirements
Reliable estimates
small milestones

## Slide 18: Project Management (PM)
PM can be defines as the application of knowledge, skills, tools and techniques to project activities to meet project requirements.
تطبيق المعارف والمهارات والأدوات والتقنيات في جميع أنشطة المشروع ليحقق متطلباته
PM Institute (PMI) Definition

## Slide 19: Project Management (PM)
PM is the planning, monitoring and control of all aspects of the project. AND the motivation of all those involved (Stakeholders) in it to achieve the project objectives on time and cost, quality and performance.
Other Definitions:
PM is the complete set of tasks, techniques, and tools, applied during Project Execution.

## Slide 20: Example of Project Management
Some examples are:
  Developing a new product or service
  Running a political campaign
  Designing a communication system
  Designing a Software developing project
  Negotiating an agreement
  Setting up an e-commerce internet site
PM can be applied to any project regardless of size, budget or timeline.
Notes: note that only one part of my current project has a technology component to it – the majority of the work involved will be business changes!